AERIS (Details)

AERIS: An Explainable Reasoning and Investigation System for Intelligent Aircraft Maintenance

📌 Project Vision

Traditional aircraft predictive maintenance systems can detect anomalies such as engine vibration, overheating, or pressure changes. However, they rarely explain the underlying reason behind these anomalies.

The Edge AI Digital Flight Investigator is an intelligent AI-powered maintenance investigation platform that not only predicts failures but also reconstructs the chain of events leading to the failure.

Instead of answering:

"What will fail?"

It answers:

- Why is it failing?

- Which component caused it?

- What evidence supports this conclusion?

- How confident is the explanation?

- What maintenance action should engineers take?

- What happens if no action is taken?

This shifts the project from Predictive AI to Explainable and Causal AI.

🎯 Problem Statement

Aircraft generate massive amounts of telemetry from onboard sensors. Existing predictive maintenance systems detect abnormal behavior but leave maintenance engineers to manually investigate:

- Maintenance history

- Environmental conditions

- Flight history

- Component degradation

- Technical manuals

This investigation is time-consuming and delays maintenance decisions.

The proposed system automates this investigation using AI.

💡 Proposed Solution

Develop an AI-based software platform that investigates aircraft anomalies by integrating:

- Aircraft telemetry (datasets)

- Maintenance history

- Weather information

- Component life

- Flight history

- Aircraft manuals

The system predicts failures, identifies the root cause, estimates Remaining Useful Life (RUL), explains its reasoning, and generates engineer-friendly maintenance reports.

🚫 Project Scope (What We Will NOT Build)

To keep the project realistic for a final-year B.Tech project:

We will not include:

- Physical hardware sensors

- ESP32 or Raspberry Pi integration

- Vision AI

- Audio analysis

- Real aircraft deployment

- Federated Learning

- Reinforcement Learning

The project remains a software-based aerospace AI platform.

✅ Final Modules

1. Data Processing Module

Collects and processes:

- Aircraft engine sensor data

- Maintenance history

- Weather information

- Component lifecycle

2. Predictive Maintenance Module

Uses Time-Series AI to estimate:

- Remaining Useful Life (RUL)

- Failure probability

3. Explainable AI Module

Uses SHAP to explain:

- Which features influenced the prediction

- Feature importance

- Confidence score

4. Knowledge Graph Module

Creates relationships among:

Aircraft

↓

Engine

↓

Compressor

↓

Blade

↓

Maintenance

↓

Weather

↓

Failure

The Knowledge Graph enables relationship-aware reasoning rather than isolated predictions.

5. Causal AI Module

Uses causal inference to determine the most likely chain of events leading to a failure.

Example:

Dust Exposure

↓

Blade Erosion

↓

Rotor Imbalance

↓

Engine Vibration

↓

Potential Failure

Instead of learning correlations, the system identifies probable causes.

6. Retrieval-Augmented Generation (RAG)

Builds a searchable knowledge base using:

- Aircraft manuals

- Maintenance procedures

- Historical maintenance cases

The system retrieves relevant information before generating explanations.

7. LLM-Based Flight Investigator

Uses an open-source Large Language Model to convert technical AI outputs into engineer-friendly reports.

Example:

Engine 2 exhibits increasing vibration consistent with compressor blade erosion. Maintenance records indicate the inspection interval exceeded recommendations. Dust exposure from multiple desert flights accelerated wear. Immediate inspection is advised before the next long-haul flight.

8. Multi-Agent AI Workflow

Instead of one large AI model, the system consists of specialized agents:

- Sensor Analysis Agent

- Maintenance Agent

- Weather Agent

- Knowledge Graph Agent

- Causal Reasoning Agent

- Report Generation Agent

The agents collaborate to produce the final investigation.

9. Digital Twin (Software Simulation) (we are not going to do this)

A software representation of the aircraft displays:

- Engine health

- Remaining Useful Life

- Root cause graph

- Maintenance recommendations

No real aircraft or hardware integration is required.

📊 Project Workflow

Aircraft Dataset

│

▼

Data Cleaning & Feature Engineering

│

▼

Time-Series Prediction (RUL)

│

▼

Anomaly Detection

│

▼

Knowledge Graph

│

▼

Causal AI

│

▼

Explainable AI (SHAP)

│

▼

RAG

│

▼

LLM Report Generation

│

▼

Multi-Agent Coordination

│

▼

Digital Twin Dashboard

🛠 Technology Stack

Frontend

- React

- TypeScript

- Tailwind CSS

- Plotly

Purpose:
Interactive dashboard and data visualization.

Backend

- FastAPI

- Python

- PostgreSQL

- Redis

Purpose:
API development and structured data storage.

AI / Machine Learning

PyTorch

For deep learning model development.

Temporal Fusion Transformer (TFT)

Predicts Remaining Useful Life using multivariate time-series sensor data.

XGBoost / LightGBM

Structured-data baseline models for comparison with deep learning.

SHAP

Explains every prediction by showing feature contributions.

DoWhy / PyWhy

Performs causal reasoning to identify probable root causes.

Neo4j

Stores relationships between aircraft systems and failure events.

LangChain

Builds the Retrieval-Augmented Generation pipeline.

FAISS

Efficient similarity search over aircraft manuals and maintenance documents.

Llama 3 / Qwen

Generates natural-language maintenance investigation reports.

LangGraph

Coordinates the specialized AI agents into one investigation workflow.

Deployment

- Docker

For containerized application deployment during development and testing.

📂 Datasets

Primary Dataset

NASA C-MAPSS

Used for:

- Remaining Useful Life prediction

- Time-series modeling

- Predictive maintenance

Additional Data

- Historical weather data (NOAA)

- Synthetic maintenance records

- Public FAA aircraft manuals

- Component lifecycle information

📚 Literature Survey

The project is based on:

- NASA C-MAPSS research

- NASA N-CMAPSS

- IEEE predictive maintenance papers

- Transformer-based Remaining Useful Life prediction

- Explainable AI for maintenance

- Aircraft prognostics research

📅 Development Timeline

Phase 1

Problem definition and literature review.

Phase 2

Requirement analysis and architecture.

Phase 3

Dataset collection.

Phase 4

Data preprocessing and feature engineering.

Phase 5

Predictive maintenance model development.

Phase 6

Explainable AI integration.

Phase 7

Knowledge Graph and Causal AI.

Phase 8

RAG implementation.

Phase 9

LLM-based Flight Investigator.

Phase 10

Agentic AI workflow.

Phase 11

Digital Twin dashboard.

Phase 12

Testing, evaluation, documentation, and final presentation.

🌟 Innovation

Unlike conventional predictive maintenance systems that only estimate failures, this project performs an end-to-end investigation.

It answers:

- What is failing?

- Why is it failing?

- Which factors contributed?

- How much useful life remains?

- What evidence supports the conclusion?

- What maintenance action should be taken?

- What is the expected outcome if the issue is ignored?

🎓 Why This Is a Strong Final-Year Project

This project is:

- Research-oriented and aligned with current aerospace AI trends.

- Built around publicly available datasets, making it feasible without proprietary aircraft data.

- End-to-end, covering data engineering, machine learning, explainability, knowledge representation, natural language generation, and full-stack software development.

- Realistic to complete within a one-year B.Tech timeline while still demonstrating advanced AI concepts.

🚀 Final Project Statement

Edge AI Aerospace: Digital Flight Investigator is an AI-powered software platform that transforms aircraft predictive maintenance into an intelligent investigation system. By combining Time-Series AI, Explainable AI, Knowledge Graphs, Causal AI, Retrieval-Augmented Generation, Large Language Models, Agentic AI, and a software Digital Twin, it predicts failures, identifies their root causes, explains the reasoning behind every decision, and generates actionable maintenance recommendations—helping engineers move from reactive troubleshooting to proactive, evidence-based maintenance planning.

I think this is a good decision. Removing Vision AI, Audio AI, hardware sensors, and actual aircraft deployment makes the project much more feasible for a final-year team while still keeping it technically strong.

The final project can focus on:

- ✅ Time-Series AI

- ✅ Predictive Maintenance

- ✅ Explainable AI (SHAP)

- ✅ Knowledge Graph

- ✅ Causal AI

- ✅ RAG

- ✅ LLM-based Report Generation

- ✅ Agentic AI (LangGraph)

- ✅ Digital Twin (software simulation only) (we are not going do this)

That is already a research-level software system.

1. Professional Project Timeline (1 Year)

I would divide it into 12 phases, with each phase ending in a measurable deliverable.

| Phase | Duration | Objectives | Deliverables |
| --- | --- | --- | --- |
| Phase 1 – Problem Definition & Research | Weeks 1–2 | Define the project scope, identify research gaps in predictive maintenance, explainable AI, and causal reasoning. Collect IEEE papers and study existing aerospace maintenance systems. | Problem Statement, Objectives, Literature Survey |
| Phase 2 – System Requirements & Architecture | Weeks 3–4 | Design the overall architecture, identify functional/non-functional requirements, define modules, prepare UML diagrams, ER diagrams, and knowledge graph structure. | SRS Document, Architecture Diagram |
| Phase 3 – Dataset Collection & Understanding | Weeks 5–6 | Download and analyze aircraft engine datasets, maintenance logs (synthetic), weather data, and aircraft manuals. Understand sensor variables and target outputs. | Data Repository, Dataset Documentation |
| Phase 4 – Data Engineering & Feature Engineering | Weeks 7–9 | Clean datasets, remove noise, normalize values, generate Remaining Useful Life (RUL), merge maintenance history, weather, and component life. | Processed Dataset, Feature Engineering Pipeline |
| Phase 5 – Predictive Maintenance Module | Weeks 10–14 | Develop ML/DL models to predict Remaining Useful Life (RUL). Compare XGBoost, Random Forest, LSTM, and Temporal Fusion Transformer. Select the best-performing model. | Trained Prediction Model, Evaluation Metrics |
| Phase 6 – Explainable AI Module | Weeks 15–17 | Integrate SHAP to explain predictions. Show feature importance, local explanations, and confidence levels for every prediction. | Explainability Dashboard |
| Phase 7 – Knowledge Graph & Causal Reasoning | Weeks 18–21 | Build a Neo4j knowledge graph linking aircraft components, maintenance history, weather, and failures. Apply DoWhy/PyWhy to infer causal chains rather than correlations. | Knowledge Graph, Causal Reasoning Module |
| Phase 8 – Retrieval-Augmented Generation (RAG) | Weeks 22–24 | Create a searchable knowledge base from aircraft manuals, maintenance procedures, and historical cases using FAISS and LangChain. | RAG Pipeline |
| Phase 9 – LLM-Based Flight Investigator | Weeks 25–27 | Integrate an open-source LLM to generate engineer-friendly explanations, maintenance reports, and recommendations using RAG context. | AI Investigation Report Generator |
| Phase 10 – Agentic AI Workflow | Weeks 28–30 | Build LangGraph agents (Sensor Analysis Agent, Maintenance Agent, Weather Agent, Causal Agent, Report Agent) to coordinate the complete investigation pipeline. | Multi-Agent Workflow |
| Phase 11 – Digital Twin Simulation & Dashboard | Weeks 31–34 | Create a software-based digital twin showing aircraft health, RUL, causal graph, recommendations, and maintenance timeline. Develop the React dashboard. | Interactive Dashboard |
| Phase 12 – Testing, Evaluation & Documentation | Weeks 35–40 | Evaluate system performance, compare with baseline methods, perform user testing, write IEEE-format paper, thesis, and prepare final presentation. | Thesis, Research Paper, Final Demo |

2. Dataset Availability

I recommend not using random Kaggle datasets. Use datasets that are accepted in aerospace prognostics research.

Dataset 1 (Primary Dataset) ⭐⭐⭐⭐⭐

NASA C-MAPSS (Commercial Modular Aero-Propulsion System Simulation)

This is the standard benchmark used in most aircraft predictive maintenance research. It contains run-to-failure multivariate time-series from simulated turbofan engines, including 21 sensor measurements, operational settings, and Remaining Useful Life (RUL) labels. (NASA Open Data Portal)

Official NASA dataset:

NASA C-MAPSS Dataset

Dataset 2 (Advanced Version)

NASA N-CMAPSS

An enhanced version of C-MAPSS that models more realistic flight conditions and degradation behavior, making it suitable for advanced deep learning and prognostics research. (NASA Technical Reports Server)

NASA Technical Report:

N-CMAPSS Dataset Documentation

Dataset 3

Weather information (for contextual reasoning)

Use historical weather data to enrich the investigation with environmental conditions.

Recommended:

NOAA Climate Data Online

Dataset 4

Maintenance Logs

There is no complete public airline maintenance log because of security and confidentiality.

Recommendation:

Create a synthetic maintenance log based on:

- inspection date

- replaced component

- maintenance type

- technician

- flight hours

- remarks

This is a common research practice when real maintenance records are unavailable.

Dataset 5

Aircraft Manuals

Use publicly available FAA manuals for retrieval-augmented generation (RAG).

Recommended:

FAA Aircraft Handbooks and Manuals

3. IEEE Literature Survey

Below are real IEEE (and closely related aerospace research) publications that are directly relevant to your project.

Paper 1

Damage Propagation Modeling for Aircraft Engine Run-to-Failure Simulation

This foundational IEEE PHM paper introduced the CMAPSS degradation simulation that almost every aircraft RUL study uses today. (NASA Open Data Portal)

Dataset/Paper:

NASA CMAPSS Damage Propagation Paper

Paper 2

Aircraft Engine Run-to-Failure Dataset Under Real Flight Conditions for Prognostics and Diagnostics

Describes the N-CMAPSS dataset with realistic flight profiles for developing advanced prognostic models. (NASA Technical Reports Server)

Paper:

NASA N-CMAPSS Technical Report

Paper 3

Remaining Useful Life Estimation of Aircraft Engines Using a Joint Deep Learning Model Based on TCNN and Transformer

Shows how Transformer-based deep learning can outperform traditional sequence models for aircraft engine RUL prediction using NASA C-MAPSS. (Wiley Online Library)

Paper:

TCNN + Transformer for Aircraft Engine RUL Prediction

Paper 4

Predictive Maintenance of Aircraft Engines: Machine Learning Approaches for Remaining Useful Life Estimation (IEEE Conference)

Compares XGBoost, Random Forest, SVM, and other ML models on C-MAPSS, while also discussing explainability. (DOI)

Paper:

IEEE Predictive Maintenance for Aircraft Engines

Paper 5

Predictive Maintenance Programs for Aircraft Engines Based on Remaining Useful Life Prediction

A recent survey discussing RUL prediction techniques, datasets, and maintenance scheduling for aircraft engines. (PMC)

Paper:

Predictive Maintenance Programs for Aircraft Engines

My Recommendation

To keep the project ambitious but achievable, I recommend fixing the scope before implementation.

Core modules to build

- Data preprocessing and feature engineering

- Remaining Useful Life prediction (Time-Series AI)

- Explainable AI (SHAP)

- Knowledge Graph (Neo4j)

- Causal AI (DoWhy/PyWhy)

- RAG over aircraft manuals and maintenance procedures

- LLM-generated investigation reports

- Multi-agent workflow (LangGraph)

- React dashboard

- Software-only Digital Twin visualization

Modules to exclude

- Physical sensors

- Vision AI

- Audio analysis

- Real aircraft deployment

- Federated learning

- Reinforcement learning

This scope is realistic for a one-year B.Tech project while still being technically sophisticated and well aligned with current aerospace AI research.

Output for EDA before cleaning for CMAPSS

Output for EDA before cleaning for SDR

After cleansing: